PRODUCT BACKLOG

Real-Time Customer Support Ticket CRM

using Apache Kafka and Agile Methodology

Developer: Arpita Maleth   ·   Reg No: CU23BCA0011A

Chanakya University  ·  BCA Programme

Stack: Node.js · Express.js · MongoDB · JWT · bcrypt · KafkaJS · Socket.io

Project Summary

| Project Title | Real-Time Customer Support Ticket CRM using Apache Kafka |
| --- | --- |
| Developer | Arpita Maleth (Reg No: CU23BCA0011A) |
| Institution | Chanakya University — BCA Programme |
| Methodology | Agile (Scrum) · Sprint duration: 2 weeks |
| Total Sprints | 3 · Total Story Points: 90 |
| Total Epics | 3 (Authentication · Ticket Management · Kafka & Final Features) |
| Project Period | 01 March 2026 – 08 May 2026 (approx.) |
| Sprint 1 Status | COMPLETE ✔ (30/30 pts) · 01 Mar – 14 Mar 2026 |
| Sprint 2 Status | PLANNED · 15 Mar – 28 Mar 2026 |
| Sprint 3 Status | PLANNED · 29 Mar – 11 Apr 2026 |

Sprint Velocity Overview

| Sprint | Epic | Pts Planned | Pts Completed | Velocity % | Status |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Epic 1 – Auth & Infrastructure | 30 pts | 30 pts | 100% | ✔ Complete |
| Sprint 2 | Epic 2 – Ticket Management | 30 pts | — | — | 📋 Planned |
| Sprint 3 | Epic 3 – Kafka & Final Features | 30 pts | — | — | 📋 Planned |

EPIC 1  —  Authentication & Core Infrastructure

Goal: Establish the foundational server infrastructure, database schema, and authentication system (JWT + bcrypt) so that all subsequent epics can build on a secure, tested base.

Sprint: 1  ·  Duration: 01 Mar 2026 – 14 Mar 2026  ·  Total Points: 30 / 30  ·  Status: COMPLETE ✔

## Sprint 1 — KPI Summary

| 1 Total Sprints | 30 Points Planned | 30 pts (100%) Points Completed | COMPLETE ✔ Overall Status |
| --- | --- | --- | --- |
| 5 / 5 Stories Delivered | 2 weeks Duration (weeks) | COMPLETE ✔ Sprint Status | 2 / 2 (Zero open) Bugs Resolved |

## Sprint 1 — Product Backlog

| Story ID | Category | User Story / Task | Pts | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| US-001 | Backend Setup | Set up Node.js & Express server with routing structure for authentication APIs (/api/auth and /api/tickets) | 6 | High | ✔ Done |
| US-002 | Database | Configure MongoDB with Mongoose and design the User schema with role-based fields (customer / agent) | 6 | High | ✔ Done |
| US-003 | Authentication | Implement the Registration endpoint (POST /api/auth/register) with bcrypt password hashing via pre-save hook | 6 | High | ✔ Done |
| US-004 | Authentication | Implement the Login endpoint (POST /api/auth/login) with JWT token issuance and authMiddleware.js for route protection | 6 | High | ✔ Done |
| US-005 | Frontend | Build Login & Registration HTML/CSS pages connected to backend APIs via the Fetch API; store token and role in localStorage | 6 | Medium | ✔ Done |

## Sprint 1 — Execution Detail

| ID | Title | Pts | Actual | Completed | Status | Notes / Outcome |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | Node.js & Express Backend Setup | 6 | 6 | 03 Mar 2026 | ✔ Done | Express on port 5000. Auth & ticket routes registered. Kafka service initialised. |
| US-002 | MongoDB Integration & User Schema | 6 | 6 | 05 Mar 2026 | ✔ Done | Mongoose connected via db.js. User schema with name, email, password, role fields created. |
| US-003 | Registration Endpoint (bcrypt) | 6 | 6 | 07 Mar 2026 | ✔ Done | POST /api/auth/register live. Password auto-hashed via Mongoose pre-save hook using bcrypt. |
| US-004 | Login Endpoint (JWT) | 6 | 6 | 10 Mar 2026 | ✔ Done | POST /api/auth/login returns signed JWT with user id and role. authMiddleware.js protects routes. |
| US-005 | Frontend Login & Registration UI | 6 | 6 | 14 Mar 2026 | ✔ Done | HTML/CSS pages built. Fetch API posts to backend. Token and role saved to localStorage. |

TOTAL — All 5 Stories: 30 pts planned / 30 pts completed · Zero carry-overs · 100% velocity achieved

### Retrospective Highlights

- Backend and database setup completed ahead of schedule.

- JWT + bcrypt integration worked on first implementation.

- Frontend Fetch API integration tested successfully with token stored in localStorage.

### Impediments Encountered

- BUG-001: MongoDB connection error on first run (resolved same day).

- BUG-002: JWT token lost on page refresh (resolved Day 5 by moving to localStorage).

## Defect Log — Sprint 1

| Bug ID | Description | Severity | Sprint | Status | Resolution |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | MongoDB connection failed on initial local setup | Low | S1 | Fixed | Ensured MongoDB service starts before backend. Added console.log('MongoDB Connected...') in db.js. |
| BUG-002 | JWT token lost on page refresh — user logged out unexpectedly | Medium | S1 | Fixed | Moved token from sessionStorage to localStorage. Added token validation on every page load in login.js. |

EPIC 2  —  Ticket Management System

Goal: Build the complete ticket lifecycle — creation, retrieval, and status management — with role-based access for customers and agents, backed by MongoDB and surfaced through functional dashboards.

Sprint: 2  ·  Duration: 15 Mar 2026 – 28 Mar 2026  ·  Total Points: 30  ·  Status: PLANNED

## Sprint 2 — Product Backlog

| Story ID | Category | User Story / Task | Pts | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| US-006 | Database | Design Ticket schema (Mongoose) with fields: title, description, status (open/in-progress/closed), customerId, agentId, timestamps | 5 | High | 📋 To Do |
| US-007 | Backend – API | Implement Create Ticket endpoint (POST /api/tickets) — authenticated customer creates a ticket; ticket saved to MongoDB | 5 | High | 📋 To Do |
| US-008 | Backend – API | Implement Get All Tickets endpoint (GET /api/tickets) — agents retrieve all tickets; customers retrieve only their own | 5 | High | 📋 To Do |
| US-009 | Backend – API | Implement Update Ticket Status endpoint (PATCH /api/tickets/:id) — agent updates status; role-based authMiddleware enforced | 5 | High | 📋 To Do |
| US-010 | Frontend | Build Customer Dashboard UI — form to create ticket, table listing own tickets with live status badges (Open/In-Progress/Closed) | 5 | Medium | 📋 To Do |
| US-011 | Frontend | Build Agent Dashboard UI — table listing all tickets, dropdown to change ticket status, filter by status / date | 5 | Medium | 📋 To Do |

## Sprint 2 — User Stories (Detailed)

| US-006 | As a developer, I want to define a Mongoose Ticket schema with fields for title, description, status, customerId, agentId, and timestamps so that ticket data is consistently structured in MongoDB. |
| --- | --- |
| US-007 | As a customer, I want to submit a support ticket through an authenticated POST request so that my issue is recorded and visible to agents. |
| US-008 | As a support agent, I want to retrieve all open tickets through a GET request so that I can manage the support queue; as a customer, I want to see only my own tickets. |
| US-009 | As a support agent, I want to update a ticket's status (open → in-progress → closed) through a PATCH request so that customers are informed of progress. |
| US-010 | As a customer, I want a dashboard UI with a ticket creation form and a table showing my tickets with colour-coded status badges so that I can track my requests. |
| US-011 | As a support agent, I want a dashboard UI listing all tickets with status filter controls and inline dropdown to update status so that I can efficiently manage support cases. |

## Sprint 2 — Acceptance Criteria

- US-006: Ticket schema validated in MongoDB; timestamps auto-generated.

- US-007: POST /api/tickets returns 201 with ticket object; unauthenticated requests rejected with 401.

- US-008: Agent GET returns all tickets; customer GET filters by customerId; pagination optional.

- US-009: PATCH updates status field; only agents authorised; returns updated ticket object.

- US-010: Customer can fill form, submit ticket, and see it appear in table without page reload.

- US-011: Agent dashboard loads all tickets, filter controls work, status update reflected immediately.

EPIC 3  —  Kafka Integration, Notifications & Final QA

Goal: Integrate Apache Kafka for event-driven ticket streaming, deliver real-time WebSocket push updates to dashboards, add an in-app notification layer, polish the UI, and complete end-to-end testing.

Sprint: 3  ·  Duration: 29 Mar 2026 – 11 Apr 2026  ·  Total Points: 30  ·  Status: PLANNED

## Sprint 3 — Product Backlog

| Story ID | Category | User Story / Task | Pts | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| US-012 | Kafka – Producer | Implement Kafka producer service in Node.js (KafkaJS) — publish ticket-created and ticket-updated events to topic 'ticket-events' | 6 | High | 📋 To Do |
| US-013 | Kafka – Consumer | Implement Kafka consumer service — subscribe to 'ticket-events' topic and process incoming messages to update system state | 6 | High | 📋 To Do |
| US-014 | Real-time | Integrate WebSocket (Socket.io) with Kafka consumer to push real-time ticket status updates to agent and customer dashboards | 6 | High | 📋 To Do |
| US-015 | Notifications | Implement in-app notification system — customers receive browser alerts when their ticket status changes; agents notified on new tickets | 5 | Medium | 📋 To Do |
| US-016 | UI Polish | Improve overall UI — responsive design, loading spinners, toast notifications, consistent colour theme across all pages | 4 | Low | 📋 To Do |
| US-017 | Testing & QA | End-to-end testing of full workflow (register → create ticket → Kafka event → status update → notification); fix all open bugs | 3 | High | 📋 To Do |

## Sprint 3 — User Stories (Detailed)

| US-012 | As a system, I want a KafkaJS producer to publish a 'ticket-created' or 'ticket-updated' event to the 'ticket-events' topic whenever a ticket is created or its status changes, so that downstream consumers receive the event in real time. |
| --- | --- |
| US-013 | As a system, I want a KafkaJS consumer to subscribe to 'ticket-events' and process incoming messages so that internal state and dashboards can react to ticket changes without polling. |
| US-014 | As a support agent and customer, I want ticket status changes pushed to my dashboard via WebSocket (Socket.io) the moment the Kafka consumer processes the event, so that I see live updates without refreshing. |
| US-015 | As a customer, I want to receive a browser notification when my ticket status changes; as an agent, I want a notification badge when a new ticket is created, so both parties stay informed in real time. |
| US-016 | As a user, I want a responsive, visually polished interface with toast notifications, loading spinners, and a consistent colour theme across all pages, so that the application looks and feels professional. |
| US-017 | As a developer, I want to run a full end-to-end test covering: register → login → create ticket → Kafka event produced → consumer processes event → WebSocket push → status visible on dashboard → notification displayed, so that the complete system is verified before demo. |

## Sprint 3 — Acceptance Criteria

- US-012: Kafka producer fires within 200 ms of ticket creation/update; event visible in consumer logs.

- US-013: Consumer processes all messages; no message loss under normal load.

- US-014: Dashboard updates within 1 second of Kafka event; no manual refresh required.

- US-015: Browser notification shown on supported browsers; notification count badge updates on agent side.

- US-016: UI passes responsiveness check on mobile viewport (375 px); no layout breaks.

- US-017: Full end-to-end flow completes with zero blocking defects; test evidence documented.

# Complete Backlog Summary

| Story ID | Epic | Sprint | Category | Pts | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | Epic 1 – Auth | Sprint 1 | Backend Setup | 6 | High | ✔ Done |
| US-002 | Epic 1 – Auth | Sprint 1 | Database | 6 | High | ✔ Done |
| US-003 | Epic 1 – Auth | Sprint 1 | Authentication | 6 | High | ✔ Done |
| US-004 | Epic 1 – Auth | Sprint 1 | Authentication | 6 | High | ✔ Done |
| US-005 | Epic 1 – Auth | Sprint 1 | Frontend | 6 | Medium | ✔ Done |
| US-006 | Epic 2 – Tickets | Sprint 2 | Database | 5 | High | 📋 To Do |
| US-007 | Epic 2 – Tickets | Sprint 2 | Backend – API | 5 | High | 📋 To Do |
| US-008 | Epic 2 – Tickets | Sprint 2 | Backend – API | 5 | High | 📋 To Do |
| US-009 | Epic 2 – Tickets | Sprint 2 | Backend – API | 5 | High | 📋 To Do |
| US-010 | Epic 2 – Tickets | Sprint 2 | Frontend | 5 | Medium | 📋 To Do |
| US-011 | Epic 2 – Tickets | Sprint 2 | Frontend | 5 | Medium | 📋 To Do |
| US-012 | Epic 3 – Kafka | Sprint 3 | Kafka – Producer | 6 | High | 📋 To Do |
| US-013 | Epic 3 – Kafka | Sprint 3 | Kafka – Consumer | 6 | High | 📋 To Do |
| US-014 | Epic 3 – Kafka | Sprint 3 | Real-time | 6 | High | 📋 To Do |
| US-015 | Epic 3 – Kafka | Sprint 3 | Notifications | 5 | Medium | 📋 To Do |
| US-016 | Epic 3 – Kafka | Sprint 3 | UI Polish | 4 | Low | 📋 To Do |
| US-017 | Epic 3 – Kafka | Sprint 3 | Testing & QA | 3 | High | 📋 To Do |
| TOTAL STORY POINTS |  |  |  | 90 | 17 Stories · 3 Epics · 3 Sprints |  |

Developer: Arpita Maleth  ·  CU23BCA0011A  ·  Chanakya University  ·  March 2026

This document is the official Product Backlog record for the Real-Time Customer Support Ticket CRM project.